**Project Status Report I**

|  |
| --- |
| Date of Report Issue/Prepared: January 14, 2020 |

Report Prepared By:

Matt Geddes, Avery Cieszynski, Matt Shone, Anita Russo, Christopher Hughes

Employer/Organization: George Brown College

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | TAVRN | |
| T-13 | |
| Start Date: **Jan 06, 2020** | End Date: **Jan 19, 2020** |
| Green (Good) - Yellow (Warning) - Red (Bad) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| We’ve designed a mockup and wireframes for each aspect of the user interface. We have also programmed a basic UI for the mobile app using Android Studio. From here, we will need to implement the basic functions of the app: a database with persistent storage, messaging capabilities between users, a working friends list, and profile page. We will also redevelop the forum to a web-based format using React. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Mockup and wireframes | Friends list |
| Prototype | Messaging |
| Basic UI | Database |
| Forums | Profile page |

Upcoming Objectives for Jan 20, 2020 to Feb 2, 2020

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To | | Duration | Date |
| Begin re-doing the forums using React | Chris H. & Matt G. | | 3 weeks | January 28th |
| Start basic navigation/UI and UX updating | Avery C. | | 3 weeks | January 28th |
| Create database | Anita R. & Matt S. | | 3 weeks | January 28th |
|  |  | |  |  |
|  |  | |  |  |

|  |  |  |
| --- | --- | --- |
|  | **Milestones for Next Period** | |
| Milestone (Objective) | Assigned To | Delivery Date |
| Complete working database | Anita, Matt S. | February 2020 |
| Finish web-based forums | Chris, Matt G. | February 2020 |
| Friends List | Matt S. | March 2020 |
| Messaging | Avery | March 2020 |
| Profile Page | Anita | March 2020 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Scope increasing | Have all planned activities broken down into smaller steps with clearly defined due dates | Weekly |
| New technology | Give members ample time to learn new platforms and programming languages that will be implemented in the app | February 2020 |
| Missing due dates | Have weekly meetings with team members to ensure that all members are reaching their goals | Weekly |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Database issues when switching from SQlite database to persistent MongoDB storage | Hi | Hi | Test with known data |
| Errors when connecting web-based forums with mobile app | Med | Hi | Ensure each program runs separately, then test again when connecting |
|  |  |  |  |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “T<team number>\_ProjectStatusReport1”.

For e.g. T36\_ProjectStatusReport1

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Jan 19, 2020 (11:59 p.m.)**